Cohort Logic — Stripe Billing Implementation Plan

Tracker item: PR-01 (Phase 1) — also touches PR-09 (pricing)

Status: PLAN — design + decisions before the code batch. No code written yet.

Owner: Michael Fletcher (+ Claude to implement)

Last updated: 2026-07-21 (by Claude)

You can't charge money without this. This plan wires Stripe into the existing stack (static site on Cloudflare + Supabase) to sell per-school subscriptions, and reconciles it with the subscriptions table you already have.

1. What exists today

•  `subscriptions` table is a manual CRM ledger — "captures the contract you closed, NOT payment processing" (status, package, license_count, fee_cents, dates). One row per school. Money in integer cents.

•  Product gating = schools.enabled_products[] (hard master switch) + can_access_product(). Class Builder is never gated; Schedule Builder is gated on enabled_products containing schedule_builder.

•  Pricing (public): per school (not per student), annual (monthly option), POs/MSAs for districts, free through Sept 30 2026, 60-day change notice, cancel → 60-day export then delete.

•  No payment processor. No backend server (static assets via Cloudflare; data via Supabase).

2. Key decisions to make first (product, not code)

1. What is paid? Class Builder is currently ungated/free. Options: (a) keep Class Builder a free funnel and charge for Schedule Builder + future products; or (b) make the whole per-school subscription unlock everything and add product gating to Class Builder too. *Recommendation: (b) — a single per-school plan, consistent with your "per school, suite" pricing; add a lightweight product gate to Class Builder.*

2. Self-serve vs invoiced. Small schools pay by card (Stripe Checkout); districts often need PO / invoice. *Recommendation: support both — Stripe Checkout for card, Stripe Invoicing (or the manual subscriptions ledger) for PO deals.*

3. Plan shape. One primary per-school annual plan (+ monthly). Suite discount as more products ship. Finalize the number(s) — currently unset (free period).

4. Trial. Since it's free through Sept 2026, launch billing in test mode now and flip live near the end of the free window, or offer a trial that converts.

3. Architecture (fits your stack)

There's no server, so the two server-side pieces run as Supabase Edge Functions (Deno; they already hold the DB + service-role, and keep Stripe secrets server-side). *(Cloudflare Workers is a viable alternative if you'd rather keep it all on Cloudflare.)*

```

Browser (dashboard.html / pricing.html)

│  "Subscribe" → calls Edge Function

▼

Supabase Edge Function: create-checkout-session   ── uses STRIPE_SECRET_KEY

│  returns Stripe Checkout URL → browser redirects to Stripe

▼

Stripe Checkout (hosted, PCI handled by Stripe)   ── card entry happens HERE, never on your site

│  on success → Stripe fires webhook

▼

Supabase Edge Function: stripe-webhook            ── verifies signature, writes DB

│  updates subscriptions + schools.enabled_products

▼

can_access_product() gate reflects the new state

```

Self-service management = Stripe Customer Portal (upgrade/cancel/update card), launched from a second Edge Function.

4. Data model changes (small, additive)

Add Stripe linkage to subscriptions (keep the CRM fields):

•  stripe_customer_id text, stripe_subscription_id text, stripe_price_id text

•  current_period_end timestamptz (from Stripe, drives access + renewal surfaces)

•  reuse existing status (map Stripe statuses → your enum: trialing→trial, active→active, past_due→past_due, canceled→cancelled, etc.)

The webhook is the single writer of billing state (service-role), so client code never touches subscription/billing columns.

5. Gating flow

•  On checkout.session.completed / customer.subscription.updated → set status, current_period_end, and add the paid product(s) to schools.enabled_products.

•  On customer.subscription.deleted / past_due beyond grace → remove the product(s) (respecting the 60-day export window before data deletion).

•  can_access_product() already reads enabled_products, so the gate needs no change beyond the webhook keeping it in sync. (If Class Builder becomes paid, add a can_access_product('class_builder') check to auth-gate.js for app.html.)

6. Security (ties to 13_Secrets_Management.md)

•  `STRIPE_SECRET_KEY` and `STRIPE_WEBHOOK_SIGNING_SECRET` live in Edge Function env vars (server-side) — never in client JS. *(You set these in Supabase; Claude never handles the key values — same rule as the service-role key.)*

•  Webhook verifies the Stripe signature on every call (reject unsigned/replayed events).

•  Only the publishable key (pk_...) is ever client-side, used to redirect to Checkout.

•  No student data is involved in billing — only school + admin email + payment (handled entirely by Stripe).

7. Build steps (the eventual code batch)

1. Create products/prices in the Stripe dashboard (test mode first).

2. Add the Stripe columns to subscriptions (migration).

3. Edge Function create-checkout-session (auth'd; maps school → Stripe customer).

4. Edge Function stripe-webhook (signature-verified; updates subscriptions + enabled_products).

5. Edge Function create-portal-session (Customer Portal).

6. UI: a "Subscribe / Manage plan" entry on dashboard.html + pricing.html wiring; a billing state surface.

7. Admin Billing tab: show Stripe-synced status alongside the manual ledger.

8. Test end-to-end with Stripe test cards; then flip to live keys near launch.

8. What's needed from you

•  The pricing number(s) and the decision in §2.1 (what's paid).

•  A Stripe account + the API keys set as Edge Function secrets (you enter them).

•  Confirm Supabase Edge Functions as the backend (vs Cloudflare Worker).