Cohort Logic — Go-To-Market Scope & Phasing

Status: Strategic scope decision (2026-07-21) — governs how every other doc and tracker item is prioritized

Owner: Michael Fletcher

Last updated: 2026-07-21 (by Claude)

Decision: Cohort Logic goes to market with Class Builder and Schedule Builder only. Check-in/Check-out (CICO) and Referral Tracking are held for Phase 2, after product-market fit is confirmed — deliberately, because they carry the larger security and expense burden.

1. Why this dramatically reduces the compliance burden

Both launch products are browser-only / file-based — they store NO student data on Cohort Logic servers:

| Product | Where student data lives | Stored on our servers? |
| --- | --- | --- |
| Class Builder | In the user's browser during a session; results downloaded as a file | No. Only anonymous usage counts (sessions/events) go to Supabase — no student records. |
| Schedule Builder | In the browser + a .cohortlogic file the user downloads | No. Supabase used only for sign-in + product gating. |

What we *do* store server-side (Supabase): staff account info (name, email, school, role) for login, plus anonymous analytics and operational data (feedback, contact form, error logs). This is ordinary business data — not FERPA education records.

The consequence: for the launch products, Cohort Logic never receives student education records. Student data is processed only on the user's own device. That means:

•  The heavy FERPA "school official" analysis, student-data retention/deletion, breach-notification timelines, COPPA, and state student-privacy statutes (NY 2-d, IL SOPPA, CA SOPIPA operator storage duties) are largely not triggered at launch — there is no stored student PII to lose.

•  Our public answer becomes the strongest one in the market: "Student data never leaves your device; our servers never receive it."

Some districts will still ask for a DPA/NDPA as a formality even for no-storage tools — we sign it, and our data-elements schedule (NDPA Exhibit B) is nearly empty, which is a fast, easy conversation.

2. Phase 1 — what you actually need to launch (the short list)

Business & legal (get paid + contract):

•  Confirm legal entity (resolve the "PBC" vs LLC label), EIN + W-9, business banking — BI-01/02/03

•  Insurance (cyber + tech E&O + general liability) — *Michael obtaining* — BI-04/05/06/07

•  Identify counsel — BI-14

Public legal pages (attorney-reviewed, then published):

•  Lean Privacy Policy — leads with "we don't store student data" for both products — FE-08 / 08_...

•  Terms of Service (replaces the beta agreement) — BI-08 / 09_...

•  Acceptable Use Policy — BI-11 / 11_...

•  Trust page — the product-aware security.html — PR-10 / 15_...

Contracts (for district deals):

•  A simple DPA / SDPC NDPA ready to sign, with a near-empty data schedule — FE-02/03 / 07_...

•  MSA if selling on contract — BI-09/10 / 10_...

Sub-processors (covers staff data + analytics, not student data):

•  Sign Supabase + Cloudflare DPAs; publish the sub-processor list — FE-05

Product & go-live:

•  Billing (Stripe) — PR-01 · Finalize pricing — PR-09 · Onboarding — PR-02 · Support/SLA — PR-03/07 · Accessibility/VPAT — PR-05 · Delete legacy Netlify — PR-08

Security & reliability (foundational, mostly already done):

•  Keep: RLS isolation, RBAC, TLS/headers, audit log, daily security agent (SE-01..06 — done)

•  Do: Supabase Pro + backups (so logins/gating don't pause) — SE-07/08 · Basic Incident Response + BC/DR — SE-12/13 · Uptime/status — SE-14 · Dependency scanning — SE-11 · Secrets policy — SE-16 · Enforce admin MFA (lighter, but good) — SE-05

3. Phase 2 — deferred until CICO / Referral Tracking launch

These activate only when a product that stores student data ships. The drafts are done and waiting:

•  Full FERPA "school official" posture (heavy) — FE-01 / 03_...

•  Student-data inventory (the storing tables) — FE-04 / 01_...

•  Student-record retention & deletion + data-request runbook — FE-07/13 / 02_..., 14_...

•  Breach-notification timelines (NY 7-day, IL 30-day, etc.) — FE-12 / 05_...

•  State student-privacy matrix + NY 2-d Parents' Bill of Rights & security plan — FE-10/11 / 06_...

•  COPPA (under-13 stored data) — FE-09

•  Third-party penetration test — SE-10 · SOC 2 — SE-17 · SSO/rostering (Clever/ClassLink/Google) — PR-06

4. How this maps onto the documents already produced

| Doc | Phase 1 relevance |
| --- | --- |
| 01 Data map | Launch section = "nothing stored"; the student-data inventory is Phase 2 reference |
| 02 Retention | Applies to staff/account + analytics data now; student-record retention is Phase 2 |
| 03 FERPA posture | Minimal at launch (no records stored); full analysis is Phase 2 |
| 04 Incident Response | Phase 1 — a basic plan still needed (account/security incidents) |
| 05 Breach notification | Mostly Phase 2 (student-data timelines); keep a light account-breach path in 04 |
| 06 State matrix | Phase 2 |
| 07 DPA/NDPA readiness | Phase 1, but lightweight (near-empty data schedule) |
| 08 Privacy Policy | Phase 1 — publish a lean version (see its scope banner) |
| 09 ToS / 11 AUP | Phase 1 |
| 10 MSA | Phase 1 if contracting with districts |
| 12 BC/DR · 13 Secrets · 14 Data-request | 12 & 13 = Phase 1; 14 (student data-requests) = Phase 2 |
| 15 Trust page | Phase 1 — the launch story is entirely the browser-only, no-storage message |

5. Bottom line

Going to market with only the two browser-only products means your launch compliance load is roughly: entity + insurance + three attorney-reviewed public pages + a lightweight DPA + billing + a trust page. The student-data-heavy work (most of the FERPA/state/breach material) is real and done, but it correctly waits for Phase 2 — exactly matching the "confirm PMF before the larger, more expensive build-out" strategy.