Cohort Logic — Business Continuity & Disaster Recovery Plan

Tracker item: SE-13 (companion to SE-12 Incident Response, SE-07/08 backups)

Status: DRAFT — set the [DECIDE] RPO/RTO targets and confirm the Supabase backup capability

Owner: Michael Fletcher

Last updated: 2026-07-21 (by Claude)

Districts and cyber-insurers ask "what happens if your systems go down or data is lost?" This plan answers it. It depends on the Supabase Pro upgrade (SE-07) for Point-in-Time Recovery.

1. Objectives

•  RTO (recovery time objective): restore service within [DECIDE: e.g., 24 hours] of a major outage.

•  RPO (recovery point objective): lose no more than [DECIDE: e.g., 24 hours / the PITR window] of data.

•  Protect the confidentiality and integrity of student data throughout any recovery.

2. What we depend on (single points of failure)

| Dependency | Role | If it fails |
| --- | --- | --- |
| Supabase (Postgres/Auth on AWS) | All server-side data + login | Highest-impact. Mitigation: Pro backups + PITR (SE-07/08); provider has AWS-level redundancy |
| Cloudflare | Hosting/CDN/edge | Static assets; globally redundant; low data-loss risk |
| Domain/DNS (Cloudflare) | Reachability | Documented registrar/DNS recovery |
| Founder availability (solo) | Operator | Key-person risk — see §6 |

3. Backup strategy

•  Automated database backups + Point-in-Time Recovery via Supabase Pro (SE-07/08). Document the exact backup frequency and retention window once Pro is enabled [CONFIRM].

•  Client-side data (Class Builder rosters, Schedule Builder files) is the user's responsibility — the app prompts users to download/save their schedule files.

•  Config-as-code: the app, schema migrations, and security tooling live in Git (GitHub) — infrastructure is reproducible from the repo.

4. Recovery scenarios & procedures

A. Data corruption / accidental deletion. Identify the last-good point → restore via Supabase PITR to that timestamp → verify with the daily security agent + spot checks → notify affected schools if data was lost.

B. Full database loss. Restore from the most recent backup → re-point the app → verify auth + RLS → communicate status. Data since the last recovery point is lost up to the RPO.

C. Hosting/edge outage (Cloudflare). Usually provider-side and self-resolving; monitor the provider status page; communicate via the status page (SE-14). Re-deploy from Git if needed (scripts/deploy.sh).

D. Account/credential compromise. Follow the Incident Response Plan (04_...): rotate secrets, revoke sessions, restore integrity.

5. Communication during an outage

•  Post status and ETA on the public status page (SE-14) and, for data-affecting events, notify schools directly (tie to breach policy 05_... if student data is involved).

•  Single owner (the Incident Commander) approves external messaging.

6. Key-person risk (solo founder)

Documented mitigations while the team is one person: everything is in Git; credentials are recoverable via the documented rotation path and provider account recovery; [DECIDE: designate a trusted technical contact and document emergency access so the business survives founder unavailability]. Revisit as the team grows.

7. Testing

•  Annually: perform a test restore from backup (validates SE-08) and a tabletop walk-through of scenario B, recording actual RTO/RPO achieved vs. target.

•  Update this plan after each test or real event.